📌 Campus Poll – Team Task Breakdown

👥 Team Members

- 1 UI/UX Designer

- 3 Developers (Frontend)

✅ Roles & Responsibilities

🎨 1. UI/UX Designer (Person A)

Responsibilities:

- Design all UI screens using Figma:

  - Create Poll Page

  - Vote Page

  - Results Page

  - Dashboard components

- Provide:

  - Color palette

  - Typography

  - Icons and assets

  - Spacing and layout guidelines

- Export design assets (SVG, PNG)

Deliverables:

- Complete Figma file

- Component library (Button, Card, Input)

- Style guide

- Exported assets

💻 2. Developer 1 – Core Pages (Person B)

Focus: Page-level components

Responsibilities:

- Build:

  - CreatePollPage.jsx

  - VotePage.jsx

  - ResultsPage.jsx

- Connect pages to routing (App.jsx)

- Ensure responsive layout

- Implement UI exactly as designed by the UI person

Deliverables:

- Working pages

- Basic route navigation

- Page layouts matched to UI

⚙️ 3. Developer 2 – Functionality & Services (Person C)

Focus: APIs, logic, and services

Responsibilities:

- Implement API functions in services/api.js:

  - Create poll

  - Submit vote

  - Get poll results

- Connect pages to backend using Axios

- Handle loading states and errors

- Manage environment variables (.env)

Deliverables:

- Complete API integration

- Error handling + loading states

- Reusable service functions

🧩 4. Developer 3 – Components & Charts (Person D)

Focus: Reusable components + Results chart

Responsibilities:

- Build components in:

- src/components/common/

- src/components/CreatePoll/

- src/components/VotePage/

- src/components/Results/

- Implement charts using:

  - Chart.js

  - react-chartjs-2

- Create reusable UI components:

  - Button

  - Input

  - Select

  - Card

  - Loader

Deliverables:

- Reusable component library

- Functional charts on Results Page

- Responsive UI elements

🚀 Collaboration Workflow (Very Important)

Step 1 — UI/UX Designer completes Figma

Developers must not start until UI is ready.

Step 2 — Each developer creates their own branch

Example:

dev-b-pages

dev-c-services

dev-d-components

Step 3 — Push code to GitHub only via Pull Requests

- Create branch

- Implement feature

- Push

- Submit PR

- Team reviews

- Merge

Step 4 — Weekly or bi-weekly check-ins (online or in-person)

- Review progress

- Update tasks

- Fix blockers

📌 Summary Table

| Role | Member | Responsibilities |
| --- | --- | --- |
| UI/UX Designer | Person A | Full Figma UI + assets |
| Developer 1 | Person B | Pages & routing |
| Developer 2 | Person C | API services & integration |
| Developer 3 | Person D | Components + Charts |